Phase 3 Delivery Support Pack

AI Security Technical Standard — Deliverables D4 and D5

TMCC AI Security Architecture and Standards Development

Deloitte internal working material

INTERNAL — NOT FOR CLIENT DISTRIBUTION

This pack supports production of D4 and D5. It is not a deliverable and contains working assumptions, open decisions and internal commentary.

# Contents

# 1. What Phase 3 Actually Requires

The SOW defines five activities for Phase 3. Each is listed below with what satisfies it and where the evidence lives. Three of the five are process activities rather than document content, and are the ones most easily missed when the team focuses on drafting.

| # | SOW activity | What satisfies it | Evidence |
| --- | --- | --- | --- |
| 1 | Understand higher-level TMNA governance and security policy around AI, to align with existing or proposed TMCC policies | A documented alignment mapping: TMNA provision to TMCC implementation, with gaps named | Policy alignment, Section 6 |
| 2 | Refine scope of the technical standard — applicable businesses, out-of-scope items covered by other policies, exception process | Three explicit artifacts: applicable-business list, out-of-scope register, exception process section | Section 5, plus D4 content |
| 3 | Refine TMCC's existing draft covering up to ten governance or security domains plus the exception process (D4) | A revised draft traceable to the client's existing document, not a replacement written independently | Existing-draft mapping, Section 7 |
| 4 | Socialize the draft with stakeholders and refine based on feedback cycles | A socialization plan and a feedback disposition log showing each comment and its resolution | Sections 8 and 9 |
| 5 | Produce the updated draft for adoption (D5) | The revised standard incorporating socialization feedback | D5 |

## The framing that matters most

The SOW says refine TMCC's existing draft. It does not say author a standard. This distinction determines how the work is presented and how it is accepted:

- The output must be traceable to the client's existing document. A structurally different document with better content is harder to accept than a recognisable revision of theirs.

- Every structural change should be justifiable — why a section moved, merged or was added. The mapping table in Section 7 is where that justification lives.

- Tracked changes are the natural format for a refine. Confirm the client's preference early; producing a clean draft when they expected redlines creates avoidable review friction.

Open: TMCC's existing draft has not yet been received. Until it is, any structural work is provisional. This is the single highest-priority item on the document request list.

# 2. Open Decisions

These need answers before drafting settles. Each row names who decides and what is blocked while it is open.

| # | Decision | Decided by | Needed by | Blocked while open |
| --- | --- | --- | --- | --- |
| 1 | Whose structure wins — the client's existing document with our revisions, or our structure with their content migrated in | Engagement lead with TMCC | [ date ] | All drafting beyond placeholder level |
| 2 | Delivery format for D4 — clean draft or tracked changes against their document | Engagement lead with TMCC | [ date ] | Production method, review effort estimate |
| 3 | Whether TMCC alignment to TMNA policy is mandatory or advisory | TMCC Cyber GRC | [ date ] | Whether D4 may state requirements TMNA does not carry |
| 4 | Which ten domains, and whether the split leans governance or security | Team, proposed to TMCC | [ date ] | Section allocation and owner assignment |
| 5 | Which normative framework set the standard cites | TMCC Cyber GRC | [ date ] | Framework alignment section and mapping appendix |
| 6 | Scope boundary with the Agentic IAM programme | Engagement lead | [ date ] | Identity domain — risk of duplicating another workstream |
| 7 | Whether customer-facing AI is in scope of the standard | TMCC | [ date ] | Scope section, one full domain |
| 8 | Domain owners within the delivery team | Team | [ date ] | Parallel drafting |

Decisions 1 and 2 are the two that change the most work if answered late. Both are answerable in a single conversation with the client once their draft is in hand.

# 3. Content Checklist for D4

D4 is an early draft for socialization, not a document for adoption. It does not need to be complete. It needs to be reviewable: full structure, visible gaps, and explicit questions where stakeholder input is required. A complete skeleton with clearly marked gaps is more useful at this stage than half a finished document.

## Must be present

- Document control block and revision history

- Purpose, scope and audience

- Applicable businesses — which parts of the organisation this binds

- Out-of-scope register — topics covered by other policies, with the owning document named

- Definitions, including terms specific to the client's environment

- Framework alignment statement

- Classification model determining which controls apply to which systems

- Up to ten domains, each with controls separated into required and recommended

- Exception process

- Control-to-framework mapping appendix

- Explicit list of decisions required from the client

## Should be present for a strong review

- Verification criteria per domain — how compliance would be evidenced

- Marked placeholders wherever client input is needed, rather than silent omissions

- Traceability back to the client's existing draft

## Must not be present

- Internal commentary, staffing notes or engagement economics

- Judgements about vendor conduct — state the disclosed facts and the resulting requirement, not an assessment of the vendor

- References to parallel workstreams framed as problems rather than coordination items

- Unverified vendor capability claims presented as established fact

# 4. Domain Set — Working Proposal

Ten is the SOW ceiling, not a target. The final set should be agreed with the client rather than presented as settled. The SOW wording is governance or security domains, so a set weighted entirely toward technical security controls under-serves it.

| # | Domain | Type | Owner | Note |
| --- | --- | --- | --- | --- |
| 1 | Governance, roles and responsibilities | Governance | [ name ] | Depends on named AI Risk Owner |
| 2 | Inventory and risk classification | Governance | [ name ] | Needs client data classification scheme |
| 3 | AI gateway and centralised model access | Security | [ name ] | Coordinate with Phase 4 gateway work |
| 4 | Identity and access for AI systems and agents | Security | [ name ] | Boundary with Agentic IAM programme |
| 5 | Data protection and sensitive information | Security | [ name ] | Reference existing data policy, do not restate |
| 6 | Input integrity and prompt injection defence | Security | [ name ] |  |
| 7 | Output handling and content accuracy | Security | [ name ] |  |
| 8 | Agentic autonomy and tool use | Security | [ name ] |  |
| 9 | Tool-layer and MCP governance | Security | [ name ] | Drop if client has no MCP footprint |
| 10 | Monitoring, testing and incident response | Security | [ name ] |  |

## Alternates held in reserve

If the client's existing draft or the kickoff sessions push the set toward governance, these are the candidates to swap in:

- Third-party and vendor AI risk — where AI arrives inside a platform rather than being built

- Awareness and training — named in several governance frameworks as its own control area

- Lifecycle and change management — model version changes, capability additions, decommissioning

- Records, retention and auditability — what must be kept, for how long, and for whom

- Secure development practice for AI systems — the AI-SSDLC layer, if not folded into an existing domain

# 5. Applicable Businesses

The SOW requires the standard to define which businesses it applies to. This is a scoping decision by the client, captured here and carried into the standard's scope section.

| Business or function | Applies | Basis | Confirmed by |
| --- | --- | --- | --- |
| [ business unit ] | Full / Partial / No | [ reason ] | [ name, date ] |
| [ business unit ] |  |  |  |
| [ business unit ] |  |  |  |
| [ shared services ] |  |  |  |
| [ entities under separate policy ] |  |  |  |

Ask during the GRC session. If the client's existing draft already answers this, carry their wording rather than restating it.

## Out-of-scope register

Every topic deliberately excluded should name the document that covers it. An unexplained omission reads as a gap during review; an explained one reads as scoping.

| Topic | Covered by | Owner |
| --- | --- | --- |
| General access management | [ policy reference ] | [ owner ] |
| Vendor and third-party risk assessment | [ policy reference ] | [ owner ] |
| Data classification | [ policy reference ] | [ owner ] |
| Incident response process | [ policy reference ] | [ owner ] |
| Non-generative machine learning | [ policy reference or explicit exclusion ] | [ owner ] |
| [ add as identified ] |  |  |

# 6. Parent Policy Alignment

The SOW makes understanding higher-level parent governance an explicit activity. Treat it as a mapping exercise producing an artifact, not as background reading. The mapping also answers the structural question — whether the standard stands alone or implements something above it.

| Parent policy provision | How this standard implements it | Gap or divergence | Action |
| --- | --- | --- | --- |
| [ provision reference ] | [ domain and control IDs ] | [ none / narrower / broader ] | [ raise / accept ] |
| [ provision reference ] |  |  |  |
| [ provision reference ] |  |  |  |

## Questions this mapping must answer

- Does the parent policy already name a normative framework the subsidiary inherits?

- Is alignment mandatory or advisory — may this standard impose requirements the parent does not carry?

- Does a mapping between parent policy and subsidiary standards already exist anywhere, which should be extended rather than duplicated?

- Are there parent-level obligations arising from other jurisdictions that reach this entity?

Route requests for parent-level documents through the executive sponsor rather than directly, unless the sponsor directs otherwise.

# 7. Existing Draft Mapping

This is the artifact that demonstrates refine rather than replace. Complete it as soon as the client's draft arrives, before any drafting. It is also the fastest way to see what the client already considers settled.

| Section in client draft | Maps to domain | Disposition | Rationale |
| --- | --- | --- | --- |
| [ their section ] | [ our domain ] | Retained | [ why unchanged ] |
| [ their section ] | [ our domain ] | Revised | [ what changed and why ] |
| [ their section ] | [ our domain ] | Merged | [ what it merged into ] |
| [ — ] | [ our domain ] | Added | [ why the gap matters ] |
| [ their section ] | [ — ] | Removed | [ covered elsewhere / out of scope ] |

## Rules for dispositions

- Retained is the default. Changing wording that already works costs review time and goodwill for no gain.

- Removed needs the strongest justification and should name where the content now lives.

- Added should be tied to a specific risk, framework requirement or environment fact, not to general good practice.

# 8. Socialization Plan

The SOW requires socialization and refinement through feedback cycles, so the plan and its record are part of what is delivered, not project admin. Reviewers should be assigned by domain rather than sent the whole document, which produces sharper feedback and a faster turnaround.

| Stakeholder role | Domains to review | Format | Window |
| --- | --- | --- | --- |
| Security architecture | Gateway, identity, agentic autonomy, tool layer | Working session | [ dates ] |
| API security | Gateway, tool layer, monitoring | Written comments | [ dates ] |
| Cyber GRC | Governance, inventory, exception process, scope | Working session | [ dates ] |
| Platform and detection owner | Monitoring and incident response | Working session | [ dates ] |
| Agentic IAM programme | Identity domain only | Written comments | [ dates ] |
| Executive sponsor | Executive summary and decisions required | Briefing | [ dates ] |

## Running the cycles

- Send with specific questions attached to specific sections. An open request for comments on a long draft returns little.

- State the review window and what happens to late comments — deferred to the next cycle rather than dropped.

- Record every comment and its resolution, including comments not accepted. Rejected feedback that was visibly considered is far better received than feedback that disappears.

# 9. Feedback Disposition Log

One row per comment across all cycles. This is the direct evidence that the refine-based-on-feedback activity was performed, and it prevents the same point being reopened at the next cycle.

| ID | Cycle | Raised by | Comment | Disposition | Resolution |
| --- | --- | --- | --- | --- | --- |
| 001 | [ 1 ] | [ name ] | [ comment ] | Accepted | [ what changed ] |
| 002 |  |  |  | Partially accepted |  |
| 003 |  |  |  | Not accepted | [ reason given to reviewer ] |
| 004 |  |  |  | Deferred to D5 |  |

# 10. Information Dependencies

What Phase 3 cannot proceed without, and the current state of each. Items marked critical block the substance of the work rather than its polish.

| Item | Priority | Status | Note |
| --- | --- | --- | --- |
| Client's existing draft AI security standard | Critical | [ status ] | Without it, D4 is authored rather than refined — a scope divergence worth flagging in status reporting |
| Parent-organisation AI governance and security policy | Critical | [ status ] | Determines whether the standard is standalone or an implementation layer |
| Existing exception process, if any | High | [ status ] | Extend rather than create; historical exceptions indicate process maturity |
| Data classification scheme | High | [ status ] | The classification model references it rather than defining it |
| List of businesses in scope | High | [ status ] | Required by the SOW scope activity |
| Existing policy set for out-of-scope mapping | Medium | [ status ] | Needed to justify exclusions |
| Agentic IAM programme documentation | Medium | [ status ] | Prevents duplication in the identity domain |

Where a critical item remains outstanding, record it in weekly status rather than absorbing it quietly. The SOW positions Phase 3 as refinement of existing material; if that material does not arrive, the basis of the work has changed and that should be visible to both sides at the time, not at acceptance.

# 11. Sequencing

Working backward from the two deliverable dates. Dates in brackets are to be set once the client's draft arrives and reviewer availability is known.

| Step | Target | Owner | Note |
| --- | --- | --- | --- |
| Client draft received | [ date ] | [ name ] | Gate for everything below |
| Existing-draft mapping complete | [ date ] | [ name ] | Half a day once the draft is in hand |
| Structure and format decisions agreed | [ date ] | [ name ] | Decisions 1 and 2, Section 2 |
| Domain owners assigned | [ date ] | [ name ] | Enables parallel drafting |
| Domain drafts complete | [ date ] | All | Placeholders acceptable where client input is pending |
| Internal review | [ date ] | [ name ] | Check against the Section 3 checklist |
| D4 issued | [ SOW date ] | [ name ] | Early draft for socialization |
| Socialization cycles | [ dates ] | All | By domain, per Section 8 |
| Feedback incorporated | [ date ] | All | Log every comment, Section 9 |
| D5 issued | [ SOW date ] | [ name ] | Draft for formal adoption |

## Two risks to watch

- The interval between D4 and D5 has to hold the full socialization cycle. If stakeholder availability is thin, the cycle compresses rather than the drafting, and feedback quality drops. Book the sessions before the draft is finished, not after.

- Placeholders in D4 that never receive client input become placeholders in D5. Track the marked gaps as a list with owners, not as formatting in the document.